Meshtastic LoRa Room Server

Final Project Report

INFO4 - Polytech Grenoble
Academic year 2025-2026

| Authors | TAWFIK Adam UNAY Arhan |
| --- | --- |
| Supervisor | Francois LETELLIER |
| Project start | January 2026 |
| Date | March 2026 |

This report summarizes the design, implementation, validation, and project management
of a Room Server built on top of the Meshtastic LoRa mesh network.

# Abstract

This project focuses on the design and implementation of a Room Server for the Meshtastic LoRa mesh network. The system runs on a Raspberry Pi 3B connected to a Seeed Studio Wio-E5 Mini radio module and provides an application layer able to create rooms, store messages, and return concise replies adapted to LoRa constraints. Users interact with the server through text commands such as /room create, /room post, and /room read. The project addresses several technical challenges: persistent storage, low-bandwidth communication, limited packet payload, potential packet loss, and robustness after unexpected power loss. To answer these constraints, we selected a modular Python architecture, an SQLite database for persistent local storage, a private Meshtastic channel for isolated tests, and a systemd service to automatically restart the server on boot or after failure. The report presents the project context, requirements, work breakdown structure, technical choices, implementation details, risk management, validation strategy, and lessons learned during development.

Keywords: LoRa, Meshtastic, Raspberry Pi, SQLite, embedded systems, low-bandwidth networking, project management.

# Table of Contents

Abstract	2

Table of Contents	3

1. Introduction	5

2. Project Context, Needs, and Objectives	5

2.1 Context and identified need	5

2.2 Main objectives and expected deliverables	6

2.3 Functional perimeter	6

3. Project Management Approach	7

3.1 Development method	7

3.2 Roles and collaborative tools	7

3.3 Stakeholder analysis	7

3.4 SWOT summary	8

4. Work Breakdown Structure and Planning	9

4.1 Work breakdown structure (WBS)	9

4.2 Planned and actual timeline	9

4.3 Time and cost overview	10

5. Quality Criteria, Risks, and Decision Trade-offs	11

5.1 Quality criteria	11

5.2 Cost-delay-quality triangle	11

5.3 Risk analysis and mitigation	11

6. Technical Architecture and Design Choices	13

6.1 Hardware and software stack	13

6.2 Logical architecture	13

6.3 Main modules	14

6.4 Persistence strategy	14

7. Implementation Details	15

7.1 Command model	15

7.2 Sequence of a message posting operation	15

7.3 LoRa-specific optimizations	15

7.4 Deployment and operational robustness	16

8. Tests, Validation, and Observed Results	17

8.1 Validation strategy	17

8.2 Main test scenarios	17

8.3 Limits of the validation campaign	17

8.4 What was effectively demonstrated	18

9. Impacts, Lessons Learned, and Future Work	19

9.1 Project impacts	19

9.2 Lessons learned	19

9.3 Possible extensions	19

10. Conclusion	20

Bibliography and Sources	21

Appendices	22

Appendix A - Example command set	22

Appendix B - Main deliverables	22

# 1. Introduction

LoRa networks are designed for long-range communication with low power consumption and limited data throughput. They are particularly relevant for Internet of Things applications deployed in environments where conventional network infrastructure is unavailable, unreliable, or too costly. Meshtastic builds a decentralized mesh layer on top of LoRa and enables text-based communication between nodes without relying on the Internet.

However, the default Meshtastic workflow mainly relies on broadcast messaging. In practice, this means that messages are shared across the network without native support for persistent chat rooms, structured message history, or advanced conversation organization. The engineering challenge of this project was therefore to create a specialized node, called a Room Server, able to add these missing features while preserving compatibility with the existing Meshtastic ecosystem.

The report is organized in two complementary dimensions. The first one documents the technical product: hardware setup, software architecture, command processing, persistence strategy, deployment, and validation. The second one documents how the project was managed: work breakdown structure, planning, team organization, quality criteria, risks, and lessons learned.

# 2. Project Context, Needs, and Objectives

## 2.1 Context and identified need

The subject provided by the supervisor required the design of a Meshtastic Room Server able to receive commands through LoRa messages, manage chat rooms, and keep message history persistent after reboot. The server had to be built with portable software, off-the-shelf hardware, and a robust storage strategy suitable for an embedded environment. The Room Server was expected to operate above Meshtastic, without modifying the Meshtastic protocol itself.

The need can be summarized as follows: users should be able to organize exchanges into logical rooms, retrieve message history on demand, and rely on the service even after abrupt shutdown. This need is particularly meaningful in low-infrastructure or emergency communication contexts, where a compact and autonomous messaging service may bring practical value.

## 2.2 Main objectives and expected deliverables

- Provide a command-based interface: room creation, room listing, message posting, and room reading.

- Store rooms and messages persistently on the server side.

- Deploy the application on a Raspberry Pi connected to a Meshtastic-compatible LoRa radio.

- Demonstrate restart robustness after server reboot or USB disconnection.

- Produce technical documentation, project management documentation, and a final report.

## 2.3 Functional perimeter

| Function | Description | Status in project scope |
| --- | --- | --- |
| Room creation | Create a room identified by a unique name. | Implemented |
| Room listing | Return the existing rooms stored on the server. | Implemented |
| Message publication | Store a new message inside a selected room. | Implemented |
| History reading | Read the latest N messages from a room. | Implemented with limits |
| Help command | Provide a concise command summary. | Implemented |
| Persistence after reboot | Keep rooms and messages after restart. | Implemented |
| User rights / access control | Advanced permissions and restricted rooms. | Not implemented |

The table above distinguishes the validated core features from optional extensions. Advanced administration, user rights, or cross-server synchronization were considered outside the minimum perimeter and are discussed later as possible extensions.

# 3. Project Management Approach

## 3.1 Development method

The project followed a lightweight iterative approach close to agile development. Instead of building the whole system in one pass, we advanced through short weekly iterations driven by technical milestones: hardware acquisition, database initialization, command parsing, LoRa integration, robustness improvements, and final documentation. Each week ended with a progress report describing completed tasks, issues, and next objectives.

## 3.2 Roles and collaborative tools

| Area | Main contribution | Tools used |
| --- | --- | --- |
| Backend and architecture | Command parser, business logic, data model, architecture documentation. | Python, Markdown, Git |
| Hardware and system integration | Raspberry Pi setup, USB/serial communication, systemd service, field tests. | Linux, Meshtastic CLI, journalctl |
| Documentation and reporting | Weekly reports, meeting report, final report, planning and slides. | LibreOffice / Word, Git, PDF |

The repository, technical notes, weekly progress reports, and meeting report formed the shared project memory. During the temporary GitLab outage, a private repository was used as an intermediate solution before migration to the school environment.

## 3.3 Stakeholder analysis

| Stakeholder | Role | Expectation | Impact on project |
| --- | --- | --- | --- |
| Students | Design and implement the solution | Deliver a working demonstrator and documentation | Direct execution |
| Supervisor | Validate direction and evaluate results | Technical coherence and project management discipline | High |
| FabLab / hardware providers | Provide Raspberry Pi and LoRa modules | Availability of working hardware | Medium |
| Future users / evaluators | Test the demonstrator | Simple commands, reliable replies, persistent history | Medium |

## 3.4 SWOT summary

| Strengths Modular Python architecture; simple command model; persistent storage with SQLite; realistic embedded deployment. | Weaknesses Limited radio bandwidth; dependency on physical hardware; restricted time for extensive performance benchmarking. |
| --- | --- |
| Opportunities Use in emergency or infrastructure-limited communication scenarios; future web interface or rights management. | Threats Packet loss, USB disconnection, power instability, and environmental variability during radio tests. |

# 4. Work Breakdown Structure and Planning

## 4.1 Work breakdown structure (WBS)

| WBS ID | Task | Main output | Notes |
| --- | --- | --- | --- |
| 1 | Project framing and requirement analysis | Problem statement, milestones | Based on subject sheet and kickoff discussions |
| 2 | Hardware preparation | Raspberry Pi and Wio-E5 available | Included power supply troubleshooting |
| 3 | Persistence layer | SQLite schema and storage class | rooms and messages tables |
| 4 | Command processing | parser.py and room_manager.py | Business logic for /room commands |
| 5 | Communication layer | meshtastic_comm_hw.py and client.py | Real hardware communication and client simulator |
| 6 | Robustness layer | logger.py, reset_db.py, systemd service | Restart, monitoring, recovery |
| 7 | Validation and documentation | Weekly reports, tests, final report, flyer | Project management traceability |

## 4.2 Planned and actual timeline

The project was organized as an incremental sequence of milestones. The initial planning was refined each week through progress reports. The figure below summarizes the timeline used to monitor the project.

Figure 1 - Project planning and timeline used for weekly monitoring.

The timeline highlights a progression from problem analysis and database initialization toward hardware integration, robustness work, and final documentation. The main gap between forecast and reality came from hardware-related issues, especially the Raspberry Pi power supply and the need to stabilize radio communication before large-scale testing.

## 4.3 Time and cost overview

| Resource | Status | Comment |
| --- | --- | --- |
| Hardware budget | Provided by laboratory | Raspberry Pi 3B and Wio-E5 modules were supplied for the project. |
| Software budget | No additional license cost | Python, SQLite, Meshtastic CLI, and Linux tools were open or already available. |
| Human workload | Tracked through weekly progression | Work volume was mainly measured through milestones, implementation tasks, and reporting. |

A precise hour-by-hour timesheet was not maintained, but the project did include continuous weekly reporting. This means that the human cost can be described qualitatively through the documented iterations, the number of implemented modules, and the validation activities.

# 5. Quality Criteria, Risks, and Decision Trade-offs

## 5.1 Quality criteria

| Criterion | Reason | How it was addressed |
| --- | --- | --- |
| Modularity | Facilitates debugging and maintenance | Separate modules for parsing, room management, communication, database, and logging. |
| Persistence integrity | Server state must survive restart | SQLite chosen instead of a flat file because it supports transactions. |
| Operational robustness | Embedded hardware can fail or disconnect | systemd auto-restart and hardware path monitoring. |
| Readable user interaction | LoRa replies must remain short and clear | Concise command syntax, direct acknowledgements, and message chunking. |
| Traceability | Project decisions must be explainable | Weekly reports, meeting report, and technical architecture note. |

## 5.2 Cost-delay-quality triangle

The project constantly balanced three priorities. The first one was quality, because persistence and reboot robustness were mandatory. The second one was schedule, as the project had to reach a demonstrable state within the semester. The third one was cost, which remained limited because the main hardware was provided by the laboratory. This context justified several decisions: focusing on a reliable local SQLite storage rather than a more complex distributed database, using simple text commands instead of a richer but heavier interface, and prioritizing real hardware validation over optional feature expansion.

## 5.3 Risk analysis and mitigation

| Risk | Potential impact | Mitigation | Observed status |
| --- | --- | --- | --- |
| Insufficient Raspberry Pi power supply | Server unavailable | Replace the adapter and validate boot stability | Observed and solved |
| LoRa payload size limitations | Replies truncated or lost | Reduce payload size and split longer content | Observed and mitigated |
| USB radio disconnection | Process hang or no communication | Monitor hardware presence and use systemd restart | Observed and mitigated |
| Public channel interference | Noise from external users | Configure a private channel with a dedicated PSK | Observed and mitigated |
| Limited time for benchmarking | Incomplete quantitative performance analysis | Prioritize demonstrator validity and core tests | Partially accepted |

# 6. Technical Architecture and Design Choices

## 6.1 Hardware and software stack

| Layer | Selection |
| --- | --- |
| Server hardware | Raspberry Pi 3B |
| Radio module | Seeed Studio Wio-E5 Mini |
| Operating system | Raspberry Pi OS / Linux |
| Main language | Python 3 |
| Persistence | SQLite |
| Communication framework | Meshtastic Python tooling and serial interface |

## 6.2 Logical architecture

Figure 2 - Logical architecture of the Room Server and its main software components.

The architecture deliberately separates transport concerns from business logic and persistence. The communication module receives packets from the Wio-E5 radio, the parser identifies valid commands, the RoomManager applies the corresponding business rules, and the database module stores or retrieves persistent data. Additional operational modules support logging, reset, and restart supervision.

## 6.3 Main modules

| Module | Responsibility | Rationale |
| --- | --- | --- |
| main.py | Initialize the system and orchestrate components | Provides a clear entry point for deployment. |
| parser.py | Tokenize and identify command syntax | Keeps syntax analysis isolated from storage code. |
| room_manager.py | Implement room-related business logic | Centralizes decisions and user feedback generation. |
| database.py | Create and manage SQLite tables | Provides persistent CRUD operations. |
| meshtastic_comm_hw.py | Interface with the radio hardware | Encapsulates serial packet exchange. |
| client.py | Send commands from a test computer | Useful for real end-to-end validation. |
| logger.py | Record runtime events and errors | Essential when the server runs in the background. |
| reset_db.py | Reset the database for testing | Supports clean iterative validation. |

## 6.4 Persistence strategy

SQLite was selected as the storage engine instead of a flat JSON file. The main reason is reliability: SQLite supports atomic transactions and is more resilient when a write operation is interrupted by a crash or power cut. This directly supports the project requirement that rooms and messages must remain consistent after an abrupt shutdown.

The core schema includes a rooms table and a messages table. The rooms table stores room identity and metadata, while the messages table stores the room reference, sender node identifier, timestamp, and message content. This relational split is simple enough for embedded use and sufficient for the demonstrator scope.

# 7. Implementation Details

## 7.1 Command model

The command interface was intentionally kept simple. Commands start with the /room prefix and are followed by a subcommand and the required arguments. Examples of supported commands include /room create, /room list, /room post, and /room read. This choice reduces user-side complexity and keeps the parser lightweight.

## 7.2 Sequence of a message posting operation

Figure 3 - Sequence of events when a user posts a message to a room.

The sequence diagram shows the main data path for message posting. The packet first reaches the communication layer, then the parser verifies the syntax. The RoomManager checks the room state and triggers the database insertion. Once the transaction succeeds, a concise acknowledgement is built and returned to the requester.

## 7.3 LoRa-specific optimizations

- Replies are kept concise to fit within LoRa payload limitations and to reduce time-on-air.

- Room history reading is intentionally limited so that the network is not saturated by long responses.

- Longer content is segmented into shorter chunks; this reduces the probability of loss and improves readability on constrained devices.

- Administrative replies are sent as private messages when appropriate to avoid cluttering the public channel.

These optimizations are not cosmetic. They are directly linked to the radio constraints of LoRa: low throughput, limited payload size, and the risk of packet collision or loss when messages become too long.

## 7.4 Deployment and operational robustness

After local development, the software suite was deployed onto the Raspberry Pi. A systemd service was configured so that the application starts automatically at boot and restarts after failure. This approach improves availability and aligns with the requirement that the Room Server must remain operational even after abrupt events.

A dedicated private channel was also configured to isolate the demonstrator from unrelated public traffic. This reduced interference during experiments and improved the stability of the validation sessions.

# 8. Tests, Validation, and Observed Results

## 8.1 Validation strategy

Validation was carried out progressively, first in a local mock environment and then on real hardware. The objective was not only to verify nominal behavior but also to confirm that the system remained coherent after reboot, database reset, USB disconnection, and background execution.

## 8.2 Main test scenarios

| Scenario | Goal | Expected result | Observed status |
| --- | --- | --- | --- |
| Create room | Check basic command execution | Server acknowledges room creation | Validated |
| Post message | Check storage path | Message stored in the selected room | Validated |
| Read history | Check retrieval and formatting | Recent messages returned in concise form | Validated |
| Restart persistence | Check data survival after reboot | Rooms and messages remain available | Validated |
| USB disconnection | Check recovery strategy | Server exits cleanly and restarts under systemd | Validated |
| Private channel configuration | Check isolation from external traffic | Only correctly configured nodes interact | Validated |

## 8.3 Limits of the validation campaign

The validation campaign confirmed the functional objectives of the demonstrator, but it remained mostly qualitative rather than statistically exhaustive. For example, we did not produce a large dataset of latency measurements under many simultaneous clients. This limitation is mainly due to time constraints and the practical complexity of repeating controlled radio experiments.

## 8.4 What was effectively demonstrated

Despite these limits, the project reached a meaningful maturity level. The team demonstrated that a Raspberry Pi-based node can extend Meshtastic with persistent rooms, command-based interaction, and controlled recovery after failure. This validates the core engineering idea behind the Room Server.

# 9. Impacts, Lessons Learned, and Future Work

## 9.1 Project impacts

From a technical point of view, the project demonstrates a practical use case for LoRa mesh networking beyond plain broadcast messaging. By adding a room-oriented application layer, the system makes the network more usable for structured exchanges. The meeting report also emphasized the potential relevance of such a service in isolated zones or emergency contexts where conventional telecommunications may be unavailable.

## 9.2 Lessons learned

- Embedded projects are strongly influenced by hardware details such as power supply quality and serial device behavior.

- Low-bandwidth systems require concise protocols and disciplined message design.

- A modest but reliable architecture is often preferable to a feature-rich but fragile implementation.

- Continuous reporting makes it easier to explain design choices and justify trade-offs at the end of the project.

## 9.3 Possible extensions

- User rights and administration roles for private or restricted rooms.

- Local web interface hosted on the Raspberry Pi.

- Multiple Room Server synchronization or replication.

- Usage statistics and monitoring dashboard.

- More quantitative performance measurements under controlled radio conditions.

# 10. Conclusion

This project achieved its main goal: designing and implementing a Meshtastic Room Server able to manage rooms, store message history, and keep its state after restart. The resulting demonstrator combines a Raspberry Pi, a Wio-E5 LoRa module, a modular Python code base, and an SQLite database into a coherent embedded communication service.

The work also illustrates an important engineering principle: in constrained environments, system value does not come from complexity but from choosing the right compromises. By focusing on persistence, robustness, concise communication, and deployment realism, the project produced a result that is both technically relevant and demonstrable.

# Bibliography and Sources

- Project brief: Meshtastic LoRa Room Server subject sheet.

- Technical architecture note and implementation guide produced during the project.

- Weekly progress reports and client meeting report.

- Meshtastic tooling and command-line usage observed during deployment and testing.

- Project management writing guidelines provided by the supervisor.

The references above correspond to the internal project documents and tools that directly informed this report. Additional external technical documentation may be added later if a formal bibliography in APA style is required for the final submission package.

# Appendices

## Appendix A - Example command set

/room create ProjectAlpha

/room list

/room post ProjectAlpha Hello Team

/room read ProjectAlpha 5

## Appendix B - Main deliverables

- Python source code for the Room Server and test client.

- Technical architecture note.

- Weekly progress reports.

- Mid-project client meeting report.

- Flyer, slides, and final report.